CHANGIA

Digital Fundraising & Mobile Money
Contribution Platform

Business Proposal, MVP Specification and Implementation Plan

Purpose A Tanzania-first, mobile-money-first platform for simple, transparent, auditable fundraising. This revision incorporates the agreed three-module MVP, bulk campaign distribution, donor CRM, manager-led push donations, and campaign-level service-fee model.

| Prepared for | Prepared by |
| --- | --- |
| Dr. Msuya / Initial Launch Partner | Changia Development Team |
| Proposal date | 30 July 2026 |
| Document status | Confidential - for review and approval |

Tanzania-first. Mobile-money-first. Built for everyday donors.

# Contents

1. Executive Summary

2. Business Case, Vision and Objectives

3. Product Model and User Roles

4. MVP Module 1 - Core Platform & Donor Pool

5. MVP Module 2 - Campaign Link Distribution

6. MVP Module 3 - Instant Push Donation

7. Payment, Revenue and Settlement Model

8. Functional and Non-Functional Requirements

9. Technical Architecture and Data Design

10. Security, Privacy, Compliance and Fraud Controls

11. Commercial Proposal, Milestones and Third-Party Costs

12. Future Modules and Roadmap

13. Delivery, Acceptance, Support and Ownership

Appendices

# 1. Executive Summary

Changia is a digital fundraising platform designed to help people and organizations collect small mobile-money contributions with less friction. It starts with Dr. Msuya as the first organization and is designed so that additional organizations can be added in a future multi-tenant module. The platform combines mass digital fundraising with manager-led field fundraising, giving campaign owners a stronger way to convert willingness to help into a completed payment.

The MVP is divided into three independent, payable modules.

| MVP module | Primary outcome | Development fee (TZS) |
| --- | --- | --- |
| 1. Core Platform & Donor Pool | Secure visual interface, user management, dashboards and donor CRM | 200,000 |
| 2. Campaign Link Distribution | Create campaigns, distribute via SMS/WhatsApp/email and collect via link | 200,000 |
| 3. Instant Push Donation | Manager sends a direct payment request; donor confirms with PIN | 200,000 |
| Total MVP | All three approved modules | 600,000 |

Important payment rule Changia never stores, sees or asks a donor for a mobile-money PIN. The PIN is entered only in the operator or gateway-controlled approval prompt.

# 2. Business Case, Vision and Objectives

Fundraising often loses donors between intention and payment. People may be ready to give TZS 1,000, but manual mobile-money menus can require a business number, account number, amount and references. Changia reduces this friction with clear campaign pages, shareable links and a direct payment request where the chosen gateway supports it.

## 2.1 Vision

To become a trusted, transparent fundraising operating platform for Tanzania: useful for Dr. Msuya today and adaptable to hospitals, churches, schools, NGOs, community groups and individuals in the future.

## 2.2 Objectives

Enable campaign owners to create a campaign, set a required amount and share it quickly.

Allow donors to contribute through a simple mobile-money journey and receive a receipt/progress update.

Maintain a consent-aware donor pool so organizations can communicate responsibly with supporters.

Give field managers a controlled way to request a donation from a donor who has already agreed to contribute.

Provide clear financial records, role permissions, audit history and campaign progress.

# 3. Product Model and User Roles

Changia supports two complementary donation methods. The link method works for radio, social media and messaging at scale. The push method works when a campaign manager has spoken to a donor and obtained agreement to request a specific amount.

| Method | Best use | Donor action |
| --- | --- | --- |
| Campaign Link Distribution | Radio, SMS, WhatsApp, email, QR posters and social media | Open link, choose/confirm amount, approve payment |
| Instant Push Donation | Face-to-face fundraising after a donor agrees | Enter PIN in an operator/gateway payment request |

| Role | Scope and controls |
| --- | --- |
| Super Administrator (developer/platform owner) | Platform configuration, fee settings, organization setup, gateway settings, support and audit access. |
| Organization Administrator (Dr. Msuya) | Creates/approves campaigns, manages organization users and donor pool, views reports and requests payouts. |
| Campaign Manager | Works only on assigned campaigns; searches/adds consented donors; sends approved push requests; cannot withdraw funds or change gateway settings. |
| Donor | Receives messages, opens links, donates, receives a receipt and may choose name/anonymous display where enabled. |

## 3.1 Navigation structure

## Core navigation

| Public pages | → | Login / register | → | Dashboard | → | Campaigns | → | Donor Pool | → | Messages & reports |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## Manager navigation

| Login | → | Assigned campaigns | → | Find/add donor | → | Enter amount | → | Send request | → | Track status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

# 4. MVP Module 1 - Core Platform & Donor Pool

Purpose: establish the secure, responsive foundation used by administrators, managers and donors. It contains the common interface, access controls, donor CRM, dashboard and audit-ready management records required by Modules 2 and 3.

## 4.1 Included pages and functions

| Area | Included MVP pages / functions |
| --- | --- |
| Public interface | Landing page, About, Contact, FAQ, Privacy Policy and Terms. |
| Authentication | Login, registration/invitation, password reset and email verification where an email provider is connected. |
| Dashboards | Organization overview, activity feed, notifications, campaign and donation summary. |
| User management | Super admin, organization admin and campaign-manager profiles; invitations; assigned-campaign access. |
| Donor Pool (CRM) | Add, edit, search, tag and import donors; phone, name, email, consent status, donation/contact history and preferred channel. |
| Settings and operations | Organization profile, branding, message templates, basic reporting, audit log and notification center. |

## 4.2 Donor Pool safeguards

A donor captured by a manager must have a recorded consent status before bulk promotional use.

Phone numbers are normalized and deduplicated; donor history remains tied to the organization.

Donors can be stored with limited data when a name or email is not known.

The system must offer channel opt-out/suppression management for SMS, WhatsApp and email campaigns.

An import screen must show rejected records, duplicates and the number of valid contacts before any message is sent.

| Module 1 cost type | Responsibility | Estimate / note |
| --- | --- | --- |
| Development: Core Platform & Donor Pool | Client pays development team | TZS 200,000 |
| VPS / cloud hosting | Client pays provider Rodline | TZS 130,000 Annually |
| Domain name and DNS | Client pays registrar | TZS 25,000 Annually |
| Email delivery provider | Client pays provider | TZS 72,000 Annually |

Module 1 acceptance Authorized users can sign in, use the relevant dashboard, manage users within role limits, maintain the donor pool and view audit events. No payment module is accepted until user and donor access rules are working.

# 5. MVP Module 2 - Campaign Link Distribution

Purpose: allow the organization to create a fundraising campaign and distribute a simple, feature-phone-friendly message to the donor pool or to public channels. Donors follow the link, make a payment through the supported gateway journey, and receive a receipt plus an update showing progress and remaining balance.

## 5.1 Included pages and functions

| Area | Included MVP pages / functions |
| --- | --- |
| Campaign management | Create/edit campaign; title, story, image, required amount, service fee, public goal, minimum amount, deadline, status, manager assignment and approval state. |
| Public campaign page | Mobile-first story, progress, target/remaining amount, preset/custom donation amount, phone entry if gateway requires it, payment channel selector, share controls and policy links. |
| Link & QR assets | Unique public URL, short-link slug, downloadable QR code and ready-to-copy campaign text. |
| Bulk communication | Choose consented contacts from Donor Pool; send approved SMS, WhatsApp Business or email template through connected providers. |
| Message tracking | Delivery state where provider supports it; campaign-level send log and failed-message queue. |
| After payment | Thank-you page; receipt; SMS/email/WhatsApp progress update where channel and consent permit. |
| Analytics | Campaign visits, payment attempts, successful donations and basic channel conversion reporting. |

## Mass fundraising flow

| Create campaign | → | Choose donor pool / public channels | → | Send short message + link | → | Donor opens page | → | Gateway request + PIN | → | Receipt + remaining balance update |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## 5.2 Feature-phone-compatible communication

SMS example Dr. Msuya: Help the Children Surgery Fund. Donate from TZS 1,000: changia.co/amina. Thank you.

The SMS is intentionally short, contains a plain URL, avoids large media and can be opened on smartphones. A basic phone that cannot browse can still receive the message; a full SMS/USSD donation flow is dependent on a separate telecom/gateway agreement and is not assumed unless contracted.

## 5.3 Post-payment update example

Receipt and progress message Thank you. Your TZS 1,000 contribution to Children Surgery Fund was successful. Raised: TZS 7,450,000. Remaining: TZS 3,050,000. Receipt: CHG-2026-000123.

| Module 2 cost type | Responsibility | Estimate / note |
| --- | --- | --- |
| Development: Campaign Link Distribution | Client pays development team | TZS 200,000 |
| SMS API / bulk SMS | Client pays provider | Per message; sender ID registration and pricing are provider-specific. |

Module 2 acceptance An approved campaign can be published, shared by short link/QR and sent through an approved message provider. A successful gateway callback updates the campaign once and triggers an approved receipt/progress message.

# 6. MVP Module 3 - Instant Push Donation

Purpose: support field fundraising. A campaign manager speaks with a potential donor, obtains agreement for a stated amount, enters the donor’s phone number and amount, then sends a payment request. The donor receives the authorized mobile-money/gateway prompt and confirms only with their PIN. This is the primary innovation but depends on the selected provider supporting a compliant push/authorization flow.

## 6.1 Included pages and functions

| Area | Included MVP pages / functions |
| --- | --- |
| Manager workspace | Assigned campaign list, campaign progress and manager performance summary. |
| Donor search/capture | Search the organization donor pool, select an existing donor or add a new donor with consent status. |
| Push request form | Campaign, donor phone, optional name, agreed amount, network/channel where required and confirmation before submission. |
| Request status | Pending, successful, failed, expired/cancelled; resending is controlled to prevent accidental duplicate requests. |
| Receipts and progress | Post-success thank-you/receipt and updated campaign progress through permitted notification channel. |
| Manager reporting | Own requests, success rate, amounts collected and daily/assigned campaign totals. |
| Audit and safeguards | Manager identity, timestamp, campaign, requested amount, donor number and gateway references logged; no manager withdrawal access. |

## Instant push donation flow

| Manager obtains agreement | → | Search/add donor | → | Enter amount | → | Confirm request | → | Gateway prompt to donor | → | Donor enters PIN | → | Verified callback + receipt |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

## 6.2 Consent and operational rules

The manager must obtain the donor’s agreement before sending a request. The system records the manager, campaign, amount, date/time and request state.

A manager cannot request an amount above campaign rules or outside an assigned campaign.

The donor may decline, cancel or ignore the operator prompt; no donation is recorded until the gateway callback confirms success.

A new donor may be added to the donor pool, but marketing consent is distinct from consent to receive a one-time agreed payment request.

A rate limit and repeat-request cooling period must prevent harassment and duplicate payment attempts.

| Module 3 cost type | Responsibility | Estimate / note |
| --- | --- | --- |
| Development: Instant Push Donation | Client pays development team | TZS 200,000 |
| Payment gateway merchant onboarding | Client pays gateway / provides documents | Gateway-specific registration, KYC/merchant review and possible setup fee. |

Module 3 acceptance A manager assigned to a campaign can submit a valid test request. The result is verified by callback, appears exactly once in the ledger/campaign total, and the manager cannot access withdrawals or platform configuration.

# 7. Payment, Revenue and Settlement Model

Changia does not deduct its service fee from each individual donation. Instead, the platform adds a configurable service fee to the required campaign amount when the campaign is created. This means every contribution is credited at its full face value in the campaign’s visible progress, while the campaign’s public collection goal includes the platform fee.

## 7.1 Campaign-level service-fee calculation

| Example calculation | Amount (TZS) |
| --- | --- |
| Campaign purpose amount requested by owner | 10,000,000 |
| Changia service fee: 5% of required amount | 500,000 |
| Public collection target | 10,500,000 |
| Owner allocation after full target | 10,000,000 |
| Changia allocation after full target | 500,000 |

Transparency requirement The public campaign page and campaign-owner approval screen must disclose the purpose amount, applicable service fee, public collection target, gateway/telecom charges where applicable, and campaign closure/payout policy.

## 7.2 Payment state model

## Verified money flow

| Payment initiated | → | Pending | → | Gateway callback verified | → | Donation confirmed | → | Campaign progress updated | → | Receipt & reconciliation |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Only a verified successful callback creates a confirmed donation.

Payment attempts use unique idempotency keys so the same gateway event cannot be counted twice.

Campaign totals use confirmed donations only; pending and failed records are reported separately.

At the public target, the system blocks new payment initiation. Any overfunding, refunds or cancellation must follow written policy and gateway capability.

Settlement/payouts require organization approval controls and reconciliation against gateway reports.

# 8. Functional and Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Availability | Responsive web interface with production hosting, backup and monitored payment callbacks. |
| Performance | Public campaign pages optimized for low-bandwidth mobile devices; compress campaign media. |
| Financial integrity | Integer TZS amounts, idempotent payment handling, immutable audit events and daily reconciliation process. |
| Security | TLS, least-privilege roles, protected secrets, MFA-ready admin accounts and secure logging. |
| Privacy | Data minimization, consent records, opt-out controls, retention policy and restricted support access. |
| Accessibility | Readable mobile-first UX, clear errors, simple language and feature-phone-compatible outbound SMS. |
| Scalability | Clear organization boundary in the data model so future multi-user/multi-organization expansion is possible. |

# 9. Technical Architecture and Data Design

## System architecture

| Public donor web | → | Admin / manager web | → | Secure backend API | → | PostgreSQL + storage | → | Gateway + SMS/WhatsApp/email providers |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

The recommended MVP is a responsive web application. A web-first experience is essential because donors need to open links without first installing an application. A later Flutter mobile application can give administrators, managers and donors an app-specific experience after the MVP processes are proven.

| Layer | Recommended responsibility |
| --- | --- |
| Public web app | Campaign pages, payment initiation, receipt/thank-you pages, QR/share actions. |
| Admin and manager interface | Campaigns, donor pool, team roles, push request form, reporting and settings. |
| Backend API | Authentication, role enforcement, campaign rules, payment orchestration, callbacks, receipts, notifications and audit logs. |
| Database | PostgreSQL records for organizations, users, donors, consent, campaigns, payment attempts, donations, fees, payouts, messages and audit events. |
| Storage | Campaign images, documents and verification content in S3-compatible object storage. |
| Integrations | One approved payment gateway first; SMS/email/WhatsApp providers only through official accounts/APIs. |

## 9.1 Core data entities

| Entity | Purpose |
| --- | --- |
| organizations | Initial Dr. Msuya organization; future tenant boundary. |
| users, roles and memberships | Identities, permissions and campaign assignments. |
| donors and consents | Contact profile, donor preferences, opt-in/opt-out and history. |
| campaigns and campaign_managers | Purpose amount, fee, public target, timeline, status and staff assignment. |
| message_batches and deliveries | Bulk/message template, recipient status, provider references and errors. |
| payment_attempts and gateway_events | Every request, result, raw verified event reference and idempotency state. |
| donations, fees, payouts and settlements | Confirmed accounting view; audit/reconciliation and release status. |
| receipts and audit_logs | Receipt references, delivery state and security-relevant activity. |

# 10. Security, Privacy, Compliance and Fraud Controls

Use HTTPS/TLS for all public, admin and callback traffic; protect credentials in a managed secret store.

Never capture a mobile-money PIN. Validate each provider callback’s signature/reference/status according to the gateway documentation.

Use role-based access, organization boundaries, manager-to-campaign assignment and audit logs for role changes, campaigns, requests and payouts.

Verify campaign owners and define prohibited-campaign, complaint, cancellation, refund and moderation policies before public launch.

Collect only donor data needed for the service; define consent, retention, deletion/access requests and vendor data-processing responsibilities.

Obtain qualified Tanzanian legal, tax, privacy and payment advice before accepting public funds. This proposal is not legal, tax or regulatory advice.

Critical dependency An instant push request, SMS/USSD flow, bulk messaging sender identity and public collection model may each require provider approval, merchant onboarding, local registration or telecom rules. Scope and launch dates depend on those external approvals.

# 11. Commercial Proposal, Milestones and Third-Party Costs

## 11.1 Development fee and milestone payment plan

| Milestone | Deliverable / acceptance trigger | Team fee (TZS) |
| --- | --- | --- |
| 1. Module 1 acceptance | Core interface, roles, donor pool and dashboard demo approved | 200,000 |
| 2. Module 2 acceptance | Campaign link distribution, messaging integration test and campaign payment callback demo approved | 200,000 |
| 3. Module 3 acceptance | Manager-led push request test, verified callback and manager controls approved | 200,000 |
| Total MVP | All three modules delivered and handover completed | 600,000 |

## 11.2 Indicative schedule

| Phase | Indicative duration | Dependency |
| --- | --- | --- |
| Discovery, gateway/provider selection and design | 1-2 weeks | Client decisions and provider documentation. |
| Module 1 | 2-3 weeks | Hosting/domain and approved core scope. |
| Module 2 | 2-3 weeks | SMS/WhatsApp/email accounts and gateway sandbox. |
| Module 3 | 2-3 weeks | Gateway push capability, merchant onboarding and test credentials. |
| UAT, deployment and training | 1 week | Client testing, content and operational approval. |

Schedule caveat The periods above are planning estimates. Gateway onboarding, short-code/sender-ID approval, WhatsApp template approval, merchant verification, external API changes and client feedback can extend the schedule.

## 11.3 Costs excluded from the development fee

| External cost | Who pays | Why it is separate |
| --- | --- | --- |
| Legal, accounting, tax, compliance and insurance | Client to specialist | Professional advice and any registration requirements. |
| Paid advertising, radio promotion, campaign media production | Client to supplier | Marketing spend is outside software development. |

# 12. Future Modules and Roadmap

| Future module | Scope | Development fee (TZS) |
| --- | --- | --- |
| Multi-user / multi-organization platform | Allow multiple organizations to use Changia with isolated data, branding, membership, approval and fee settings. | 350,000 |
| Mobile application | Reavt native mobile application for organization admins, campaign managers and donors, subject to final platform/API readiness. | 500,000 |

## Suggested later improvements

Native Android/iOS application after real MVP workflows are proven.

Feature-phone SMS/USSD donation menus after provider/telecom agreement.

Recurring donations where provider consent and authorization supports it.

Campaign approval workflow, withdrawal controls and verified organization badges.

Advanced donor segmentation, language support (Swahili/English), public discovery and analytics.

Automatic donor thank-you templates, campaign updates and exportable financial reports.

# 13. Delivery, Acceptance, Support and Ownership

## 13.1 Acceptance criteria

Each module meets the agreed pages, roles and tests stated in its scope.

A payment success is created once only after verified callback; failed/expired attempts are not counted.

Receipts and campaign progress figures match confirmed transactions.

Managers can work only within assigned campaigns and cannot withdraw funds or change platform settings.

Production deployment, user training and account handover are completed after UAT.

## 13.2 Support and change control

A 30-day defect warranty is recommended for issues within the approved scope, excluding third-party outages, gateway failures or changes to external provider APIs. New features, major integrations and policy changes should be estimated and approved in writing before implementation. A monthly support/maintenance arrangement may be agreed after launch.

## 13.3 Ownership proposal

Dr. Msuya should own his lawful organization data, campaigns, supplied brand/content and resulting reports, subject to donor privacy rights. The development team should retain reusable Changia source code, generic components, methods and future product rights unless full source-code ownership or exclusivity is separately purchased. The final agreement should define licensing, data export, confidentiality, security obligations and termination steps.

# Appendix A. Sample Campaign Setup

| Field | Example |
| --- | --- |
| Campaign title | Children Surgery Fund |
| Purpose amount | TZS 10,000,000 |
| Changia service fee | 5% = TZS 500,000 |
| Public target | TZS 10,500,000 |
| Minimum donation | TZS 1,000 |
| Campaign manager | Assigned by organization administrator |
| Status | Draft → approved → active → target reached/closed |
| Share assets | Short link, QR code, SMS/WhatsApp/email templates |

# Appendix B. Assumptions and Dependencies

A selected gateway provides a compliant payment-initiation and verified callback mechanism for agreed channels.

The client completes merchant onboarding and supplies necessary documentation promptly.

Payment gateway, messaging, hosting and legal costs are not included in the TZS 600,000 MVP development fee.

The requested 5% fee is configurable; final disclosure and allocation must be approved in the service/legal model.

No guarantee is made that every mobile-money network or feature phone can support an identical push or browser journey.